26/04/2023- Present: Eliot, Dr Norman, @ 14:00 via Zoom

Agenda:

1. Discuss Progress
2. Feedback
3. Discuss deliverables (For hand in final)

Discuss Progress:

We have discussed progress, and I explained how we are behind our progress expectation due to the issue with the API and the website being compounded into one solution (now separated).

Demonstrate + Feedback:

Demonstration and Explanation

* I demonstrated the front end of the website, as well as the actualisation of our concepts we planned. (Improved and redesigned Logic of layout and navigation, mobile/ tablet friendly use and twitter embedding).
* I have demonstrated that we have implemented the first 2 / nearly 3 ‘sessions’ onto the website.
* I have explained that our backend (cloud database and API) has been made and that most of the remaining work will be to finish the website’s content and front end, as well as account management.
* I have Explained how the website will be hosted and accessible, via the provided uni hosting address and that we will also hand over the code/files.
* I have transparently stated that the webservice in its current state will be vulnerable in its security aspects as accounts are stored in the database, and any future use of the website should be adapted by someone qualified to ensure that data will be safely protected.

Feedback:

* Dr. Norman would like to see full account management from the admin profile type, as this is something integral to running a website/service of this kind. This means that she will have expectations of being able to Create, Read (view) ,Update and delete both users and health proffessionals from an admin account.
* The client is also satisfied that our promises of a mobile friendly website with a news feature updatable by twitter have been implemented.
* The client, though not directly interacting with the software herself, stated that she was satisfied with the performance of the web service, based off watching me demonstrate it.

Discussing Deliverables & our next steps:

* The client does not expect us to have fully implemented the entirety of the contents of the original website. This mostly will pertain to the “sessions” and I discussed that journals and feedback forms are on our backlog but will take a lower priority than the working accounts and a demonstrative proof of function as a usable interactive mental healthcare course.
* Time scheduling is difficult for our client as she is extremely busy but we will ensure that she gets a hands-on user acceptance test, so that we can formerly evaluate the level of our meeting of requirements.