15/02/23 - 11:30 @ Library Open table

Present : HU, Lucas, Dan, Eliot

Agenda: Scrum meeting lead by Lucas

Discussion Points:

* What we’ve done
* What's next
* Identify Extra tasks for kanban board/ back log

Hu has been tackling the issue of visual aspects not working

Dan has been re formatting the project into an ASP.Net project and fixing/updating the repo

Lucas has reviewed the sprint plans to accommodate for slight change in projected finish time

Eliot has contacted Alyson Via email to update and create ERDs for the backend and sourced a database and hosting server.

Whats next?

Dan and Lucas will continue to finish the course content.

Hu will follow behind them fixing the visual styles and front-end design

Eliot will create the SQL tables on azure