29/04/23 at 09:00 via Discord

Present – Eliot, Dan, Lucas

Agenda:

1. Allocate final sprint tasks
2. Share client meeting updates
3. Organise final documents

We are on a final sprint before-hand in to get the polish in there as best we can. We are still suffering from behind schedule due to the fiasco of of the port conflicts. Additionally some members of the team will be trying to meet other deadlines.

Allocate final sprint tasks

Consult the trello board for tasks, going off the deliverables expected by the client we prioritised the most important requirements that the client wishes to see and interact with. This was Accounts microservice, some demonstrative interactive sessions and also delivered implementations of our strategies regards to mobile viewing and twitter embedding (already implemented)

Share client meeting updates

We have read over the documentation in regard to the most recent meeting notes I produced (Eliot). Our user acceptance test is the last interaction we will need to do with Alyson before hand in but this will be difficult because she is abnormally busy at the moment and less able to accommodate us.

Organise final Documents

A priority for our coursework is that our work and efforts are documented thoroughly.